Roland: Sofia

Vet mest: Rasmus

1. **OBJECTIVES**  
   - progress?  
   - Highest priorities

- We need to write more test classes!

- continue coding

- What’s done? what needs doing? todo list?

1. **REPORT  
   Arvid** has: Worked on tests.  
   **Rasmus** has:

* implemented sound and keyboard interaction to the game using javax.sound
* implemented lane functionality
* begun coding a test
* generally worked towards implementing *play note* use case

**Robert** has:

* Further worked on the Note class
* Demonstrated how to write tests
* Not set anyone on fire

**Sofia** has:

* Checked the domain model description in RAD
* Cleaned out libgdx things in the Round class

1. **FURTHER DISCUSSION**progress:  
   we need to clarify what everyone can work on, perhaps "to do" list will help

We will discuss how to solve specific problems after meeting

Test classes will be written simultaneously as the model classes are written

And so, on the fifth week, a todo list was created.

1. **WRAP UP**

**Next meeting:**

**Friday 10:00**