**Formal meeting 30/3**

1. **Objectives**

* Plan and structure all required work, especially the domain model, as it needs to be done on Monday
* Use case diagram for RAD
* RAD is started, needs to be done
* Upload all documents on Github
* Review what we discussed on the mentor meeting
* How to create a LibGDX project
* Start coding, create a test
* We need some kind of runnable code for Thursday, with corresponding test (create testable classes in addition to the LibGDX-stuff?)
* The group should discuss the domain model
* Other?

1. **Reports**

* Sofia has cooperated with Robert on a flowchart, studied how to use LibGDX and Entity-Component-Systems, and created a LibGDX project on GitHub.
* Rasmus has worked on LibGDX setup and RAD.
* Robert has reworked the Git workflow to use Eclipse's Git tools, and worked on the flowchart.
* Arvid has worked on use cases and the domain model.

1. **Further Discussion**

* Discussions were held.
* Two weeks in and we’re three weeks behind.

1. **Outcomes**

* The group will meet this friday afternoon to work together.
* Arvid will take responsibility for working on the domain model and for making more use cases.
* Sofia will take responsibility for completing the use case diagram.
* Rasmus will take responsibility for filling in RAD with the information we have.
* Robert will take responsibility for setting up a document folder and uploading our documents to GitHub after every formal meeting.
* We are going to find help with using libgdx, ask friends, online tutorials, etc. so that we can start working with the implementation.

1. **Wrap up**  
   Next meeting will be held monday 3/4 13:15.